scNODE Benchmark Integration

Test Plan & Experimental Design

Trajectory Benchmark Project — Chemical Reprogramming to iPSCs

GSE230659 · scGPT v1 State System · Scenarios A / B / C

2026-04-23

# 1. Overview and Objective

This document describes the experimental plan for integrating scNODE (Generative Model for Temporal Single Cell Transcriptomic Data Prediction; Singh Lab, rsinghlab/scNODE) into the trajectory benchmark framework. scNODE is the first generative forecasting model to be added to this benchmark, which previously contained only lineage-inference methods (WOT and CellRank2).

Adding scNODE activates the two benchmark dimensions that were previously deferred: Forecast Accuracy and Embedding Coherence. Together with Lineage Fidelity, scNODE will be evaluated across all three core dimensions defined by the framework (v2 §3), across Scenarios A, B, and C on the GSE230659 chemical reprogramming dataset.

| Method | Forecast Accuracy | Embedding Coherence | Lineage Fidelity |
| --- | --- | --- | --- |
| WOT | ✗ Not eligible | ✗ Not eligible | ✓ Active |
| CellRank2 | ✗ Not eligible | ✗ Not eligible | ✓ Active |
| scNODE (NEW) | ✓ Active (NEW) | ✓ Active (NEW) | ✓ Active (NEW) |

# 2. scNODE Model Summary

## 2.1 Architecture

scNODE (Single-cell Neural ODE) integrates a Variational Autoencoder (VAE) with a Neural Ordinary Differential Equation (ODE) to model single-cell developmental dynamics on a non-linear manifold. It is the first model in this benchmark that can generate gene expression profiles at any unseen timepoint, including both interpolation (internal gaps) and extrapolation (beyond training time range).

| Component | Details |
| --- | --- |
| Encoder | LinearVAENet: n_genes → latent_dim=50 (hidden layers [64, 64], activation: none) |
| ODE drift network | 3-layer MLP: [50, 50], activation: relu. Euler solver. |
| Decoder | LinearNet: latent_dim → n_genes (hidden layers [64, 64], activation: relu) |
| Regularization | latent_coeff (beta) = 1.0; kl_coeff = 0.0 |
| Training | Pre-train 200 iters @ lr=1e-3; then 10 epochs × 100 iters @ lr=1e-3; batch_size=32 |
| Seed | 42 (torch, numpy, random all seeded) |
| Source repository | github.com/rsinghlab/scNODE |

## 2.2 Key API Functions

constructscNODEModel(n_genes, latent_dim, enc_latent_list, dec_latent_list, drift_latent_size, ...)

Builds the model object. Called once at the start of training with the gene count for the current dataset.

scNODETrainWithPreTrain(train_data, train_tps, model, latent_coeff, epochs, iters, ...)

Trains the model. train_data is a list of torch.FloatTensor per timepoint; train_tps is a FloatTensor of timepoint values. Returns trained model and loss history.

model.predict(first_tp_data, tps_to_predict, n_cells)

Core inference method. Takes gene expression at the first timepoint (shape: n_cells × n_genes), a list of target timepoints, and n_cells. Returns: (latent_samples, latent_seq, recon_obs) where recon_obs has shape (n_cells, n_tps, n_genes).

model.vaeReconstruct(data_list)

Encodes and reconstructs expression data. Returns latent embeddings of shape (n_cells, latent_dim). Used for Embedding Coherence.

## 2.3 Critical Behavioral Properties

- Prediction origin: scNODE always predicts FORWARD from the first observed timepoint (t0 = day 0.5). It does not predict from an arbitrary timepoint mid-sequence. The model evolves an ODE trajectory from t0 → t1 → t2 → …

- Input format: Each timepoint is a separate torch.FloatTensor of shape (n_cells_at_t, n_genes). Timepoints with different cell counts are handled naturally.

- Output format: recon_obs[:, i, :] gives the predicted expression for all n_sim_cells at timepoint i. This is a population-level prediction (not cell-matched).

- Scenario B/C implication: Even when held-out timepoints are removed from training, the model still predicts from t0 through all timepoints (including held-out ones). The held-out cells are only used as ground truth for metric computation, never as model input.

# 3. Required Framework Modifications (Experimental Framework v2.md)

The following modifications to experimental framework v2.md are required to correctly document scNODE integration. These are described here but have not yet been applied to the framework file. They should be applied once the adapter is implemented and the first pilot run succeeds.

## 3.1  §6 — Current Method Settings (Capability Flags)

What to add: A third method entry under §6 “Current method settings”:

- scNODE:

supports_unseen_timepoint_projection = True

supports_lineage_inference = True

Why: §6 is the authoritative list of capability declarations for all active benchmark methods. Without this entry the dispatcher and any reader of the framework cannot determine scNODE’s evaluation scope from the framework document alone. This is the same pattern used for WOT and CellRank2.

## 3.2  §4.3 — Scenario Activation Policy

What to change: The “For the current benchmark stage” block currently reads:

WOT: Lineage Fidelity only

CellRank2: Lineage Fidelity only

Add a third line:

scNODE: Forecast Accuracy + Embedding Coherence + Lineage Fidelity

Why: scNODE is the first method that activates all three benchmark dimensions. This changes the “current stage” from a Lineage Fidelity-only benchmark to a full three-dimension benchmark for the scNODE runs. The policy section must reflect this so readers understand which dimensions are live.

## 3.3  §10 — Method-Specific Evaluation Rules (new §10.5)

What to add: A new subsection §10.5 scNODE. The current §10.3 refers to “future generative/forecasting models” generically. scNODE is now the first concrete instance and needs its own section covering:

- Identity: VAE + Neural ODE model from Singh Lab (rsinghlab/scNODE)

- Eligibility: all three dimensions (supports_unseen_timepoint_projection = True, supports_lineage_inference = True)

- Forecast Accuracy approach: use model.predict(first_tp_cells, all_tps) to generate predicted gene expression at each held-out timepoint; compare predicted distribution against observed cells at that timepoint using the four framework metrics

- Embedding Coherence approach: use model.vaeReconstruct() to obtain 50-dim VAE latent embeddings; evaluate cluster structure of projected cells vs. observed cells at the same timepoint

- Lineage Fidelity approach: use per-cell predict(cell, [t, t+1]) to obtain next-timepoint latent embeddings; use KNN state assignment to convert these into soft transition probabilities; aggregate to state-level transition matrix; compare against scGPT v1 reference graph

- Prediction origin note: predictions are always rooted at t0 (day 0.5). This is a fundamental property of the Neural ODE formulation and must not be confused with cell-matched prediction.

Why: Each method has its own evaluation rule section (§10.1 WOT, §10.2 CellRank2). scNODE’s evaluation differs meaningfully from both: it uses a generative latent-space approach rather than optimal transport, and it participates in all three dimensions rather than one. The behavioral note about prediction origin is non-obvious and essential for interpreting Scenario B/C results.

## 3.4  §14 — Current Implementation Priority

What to change: Steps 4 and 5 currently read:

Step 4: Keep eval_forecast.py and eval_embedding.py implemented as framework modules,

but do not force-run them for WOT / CellRank2.

Step 5: Only after future generative models are added, activate Forecast Accuracy

and Embedding Coherence.

Replace with:

Step 4a: Implement Forecast Accuracy metrics in eval_forecast.py

(Wasserstein, Gaussian MMD, Energy Distance MMD, Hausdorff Loss).

Step 4b: Implement Embedding Coherence metrics in eval_embedding.py

(ARI, average normalized classifier entropy).

Step 5:  Implement scnode_adapter.py following the adapter interface.

Step 6:  Pilot-run scNODE on all three scenarios (subsample).

Step 7:  Full-data runs on all three scenarios.

Why: The “future generative models” condition in Step 5 is now satisfied by scNODE. The implementation priority must be updated to reflect that both the metric stubs and the adapter are active work items, not deferred placeholders. Steps 4a/4b are separated because they involve editing two distinct files.

## 3.5  §17 — Experimental Record

What to add: A new dated entry for the scNODE integration (to be filled after the first successful pilot run). Template:

2026-04-XX — scNODE adapter implementation and pilot run

scNODE adapter (scnode_adapter.py) implemented. Capability flags: both True.

Three YAML configs created for Scenarios A/B/C. eval_forecast.py and

eval_embedding.py metric stubs implemented. Pilot run (N cells/timepoint)

completed for Scenario A. Forecast Accuracy: [metrics]. Embedding Coherence:

[metrics]. Lineage Fidelity: [metrics]. Comparison with WOT/CellRank2 pending

full-data runs.

# 4. scNODE Adapter Design

## 4.1 File Location and Class Declaration

Create: benchmark/adapters/scnode_adapter.py

Also: install scNODE as a submodule or via pip at benchmark/methods/scNODE/scNODE_module, mirroring the scTimeBench submodule pattern. The adapter imports from optim.running (constructscNODEModel, scNODETrainWithPreTrain).

## 4.2 Capability Flags

supports_unseen_timepoint_projection: bool = True

supports_lineage_inference: bool = True

method_id = 'scnode'

## 4.3 Data Preparation (shared across all three dimensions)

The adapter’s __init__ should:

- Filter to train_times (if scenario_params.train_times is specified in scenario_config) before training. This mirrors CellRank2Adapter Step 0 exactly. Use backed='r' loading; materialize after filter.

- Convert expression data to a list of torch.FloatTensors, one per unique timepoint. Time key: self.scenario_config.get('time_key', 'abs_day').

- Build timepoint index mapping unique timepoints to integer indices for the ODE.

- Separate train and test timepoints using heldout_times from scenario_params.

Key data conversion pattern (from scTimeBench run.py):

data = adata.X.toarray() if issparse(adata.X) else adata.X

cell_tps = adata.obs[time_key].values

unique_tps = sorted(np.unique(cell_tps))

traj_data = [torch.FloatTensor(data[cell_tps == t, :]) for t in unique_tps]

train_data = [traj_data[i] for i in train_indices]

train_tps  = torch.FloatTensor([unique_tps[i] for i in train_indices])

## 4.4 Training Step

Training is identical across all three benchmark dimensions. Run once; cache the model state dict.

latent_ode_model = constructscNODEModel(

n_genes,

latent_dim=50,

enc_latent_list=[64, 64],

dec_latent_list=[64, 64],

drift_latent_size=[50, 50],

latent_enc_act='none',

latent_dec_act='relu',

drift_act='relu',

ode_method='euler'

)

model, loss_list, _, _, _ = scNODETrainWithPreTrain(

train_data, train_tps, latent_ode_model,

latent_coeff=1.0, epochs=10, iters=100,

batch_size=32, lr=1e-3, kl_coeff=0.0,

pretrain_iters=200, pretrain_lr=1e-3

)

Model state dict is saved to output_dir/trained_scnode_model.pth. If the file exists at the start of the run, load and skip training (matches scTimeBench cache logic). This is critical for Shirokane HPC reruns.

## 4.5 Forecast Accuracy Implementation (_run_forecast_accuracy_impl)

Strategy: use model.predict() from t0 to each held-out timepoint; compare the predicted population to observed cells at that timepoint.

Step 1 — Population-level prediction:

first_tp_data = torch.FloatTensor(adata[adata.obs[time_key] == t0].X.toarray())

all_tps_tensor = torch.FloatTensor(all_tps)  # includes heldout

_, _, recon_obs = model.predict(first_tp_data, all_tps_tensor,

n_cells=first_tp_data.shape[0])

# recon_obs shape: (n_cells, n_tps, n_genes)

Step 2 — Per held-out timepoint comparison:

For each held-out timepoint t_h:

- X_pred = recon_obs[:, tp_index(t_h), :] (shape: n_cells × n_genes)

- X_obs  = adata[adata.obs[time_key] == t_h].X (observed cells at t_h)

- Compute Wasserstein Distance, Gaussian MMD, Energy Distance MMD, Hausdorff Loss

Step 3 — Save outputs:

- projected_expression.npy — shape dict or combined array per timepoint

- forecast_metrics.json — mean metrics across held-out timepoints

- per_timepoint_forecast_metrics.csv — one row per held-out timepoint

Note on n_cells: For pilot runs, use n_sim_cells = 500 or match the observed cell count at t0. For full runs, use the actual count at t0 (day 0.5 has 6,217 cells).

## 4.6 Embedding Coherence Implementation (_run_embedding_coherence_impl)

Strategy: encode projected cells into VAE latent space; compare cluster structure against observed cells at the same timepoints.

Step 1 — Get latent embeddings for observed cells at test timepoints:

obs_cells = adata[adata.obs[time_key].isin(heldout_times)].X

latent_embeds, _ = model.vaeReconstruct([obs_cells])

# latent_embeds[0]: shape (n_obs_cells, latent_dim=50)

Step 2 — Get latent embeddings for projected cells at test timepoints:

_, latent_seq, _ = model.predict(first_tp_data, all_tps_tensor, n_cells=N)

# latent_seq[:, tp_index(t_h), :]: projected latent at t_h

Step 3 — Cluster and compute metrics:

- Run Leiden clustering on projected latent embeddings (same resolution as scGPT v1 pipeline)

- Run Leiden clustering on observed latent embeddings (same resolution)

- Compute ARI between projected clusters and observed clusters at matching timepoints

- Train a kNN or logistic classifier on observed latent embeddings with scGPT state labels; apply to projected embeddings; compute average normalized classifier entropy

Step 4 — Save outputs:

- projected_embedding.npy — shape (n_cells, latent_dim=50) for projected cells at test tps

- embedding_metrics.json — ARI and avg entropy

- projected_cluster_labels.csv — one row per projected cell, with cluster label

## 4.7 Lineage Fidelity Implementation (_run_lineage_fidelity_impl)

Strategy: use per-cell next-timepoint prediction in latent space to derive soft state-to-state transition probabilities.

Step 1 — Per-cell next-timepoint latent embedding:

For each training cell at timepoint t, call model.predict(cell.reshape(1,-1), [t, t_next], n_cells=1) to get its predicted latent embedding at t_next. This is directly equivalent to scTimeBench’s generate_next_tp_embedding() method.

Step 2 — State assignment for predicted next-timepoint embeddings:

Compute centroids of each scGPT v1 pseudostate in latent space (from model.vaeReconstruct() on observed cells). For each predicted next-tp embedding, assign soft transition probabilities using inverse-distance weighting to the K nearest state centroids (K=5 suggested).

Step 3 — Aggregate to state-level transition matrix:

# stm[s_src, s_tgt] = mean probability of transitioning to s_tgt

# given starting state s_src, aggregated over all cells in s_src

# Row-normalize to form stochastic matrix

Step 4 — Build edge list and save:

- state_transition_matrix.csv — row-normalized n_states × n_states matrix

- lineage_graph_edges.csv — source_state, target_state, weight

Computational note: Per-cell prediction is O(n_cells) model forward passes. For 75,194 cells at full scale, this may take substantial time. Mitigations: (1) batch cells into groups of 64–128 and predict jointly; (2) subsample to 200 cells/timepoint for pilot runs; (3) only iterate over training-set cells (no need for heldout cells in lineage fidelity).

## 4.8 Dispatcher Registration

Add to benchmark/evaluation/eval_dispatch.py METHOD_REGISTRY:

'scnode': 'benchmark.adapters.scnode_adapter.ScNODEAdapter',

# 5. YAML Configuration Files

Three config files are required, one per scenario, following the exact naming convention established by WOT and CellRank2. These slot into the existing directory without overwriting any existing configs.

| File | Purpose |
| --- | --- |
| scnode_gse230659_observed_scgpt_v1.yaml | Scenario A — full observed-time interpolation (all 15 tps in training; no held-out cells) |
| scnode_gse230659_observed_scgpt_v1_scenarioB.yaml | Scenario B — extrapolation (hold out days 28.0, 30.0) |
| scnode_gse230659_observed_scgpt_v1_scenarioC.yaml | Scenario C — interpolation+extrapolation (hold out days 4.0, 12.0, 20.0, 28.0, 30.0) |

## 5.1 Key YAML Fields (common to all three)

method: scnode

dataset:

h5ad_path: benchmark/results/scgpt/full/adata_scgpt_annotated.h5ad

time_key: abs_day

state_system:

version: scgpt_v1

n_states: 14

graph_json: benchmark/datasets/scgpt_reference_graph_v1.json

scnode_params:

latent_dim: 50

drift_latent_size: [50, 50]

enc_latent_list: [64, 64]

dec_latent_list: [64, 64]

pretrain_iters: 200

epochs: 10

seed: 42

n_sim_cells: null   # null = use actual cell count at t0

lineage:

cell_state_key: scgpt_pseudostate_provisional

reference_graph_path: benchmark/datasets/scgpt_reference_graph_v1.json

edge_confidence_mode: medium_and_above

exclude_uncertain_states: false

## 5.2 Scenario-Specific scenario_params Blocks

Scenario A (no held-out cells):

scenario_params:

train_times: [0.5, 2.0, 4.0, 8.0, 12.0, 16.0, 16.33, 16.67, 17.0,

18.0, 20.0, 22.0, 24.0, 28.0, 30.0]  # all 15

heldout_times: []

Scenario B (extrapolation):

scenario_params:

train_times: [0.5, 2.0, 4.0, 8.0, 12.0, 16.0, 16.33, 16.67, 17.0,

18.0, 20.0, 22.0, 24.0]  # 13 tps, 60,808 cells

heldout_times: [28.0, 30.0]

n_train_cells_expected: 60808

Scenario C (interpolation + extrapolation):

scenario_params:

train_times: [0.5, 2.0, 8.0, 16.0, 16.33, 16.67, 17.0, 18.0, 22.0, 24.0]

heldout_interpolation: [4.0, 12.0, 20.0]

heldout_extrapolation: [28.0, 30.0]

heldout_times: [4.0, 12.0, 20.0, 28.0, 30.0]

n_train_cells_expected: 49820

# 6. Metric Implementation Requirements

The two previously-stubbed evaluator files must be fully implemented before scNODE can produce meaningful results. This is blocking work: the adapter can produce predicted expression arrays, but the evaluators must compute actual numbers from them.

## 6.1 eval_forecast.py — Four Forecast Accuracy Metrics

| Metric | Library / Approach | Notes |
| --- | --- | --- |
| Wasserstein Distance | scipy.stats.wasserstein_distance per gene, then mean; or pot.emd2 for 2D sliced | Match scTimeBench: sliced Wasserstein over PCA-reduced (50 PCs) space |
| Gaussian MMD | Custom kernel: k(x,y) = exp(-¦¦x-y¦¦^2 / (2*sigma^2)); sigma = median heuristic | Compute in PCA space (50 PCs) for efficiency |
| Energy Distance MMD | scipy.spatial.distance or dcor package | Energy distance = E[d(X,Y)] - 0.5*E[d(X,X')] - 0.5*E[d(Y,Y')] |
| Hausdorff Loss | scipy.spatial.distance.directed_hausdorff | Symmetric (max of directed distances in both directions) |

## 6.2 eval_embedding.py — Two Embedding Coherence Metrics

| Metric | Library / Approach | Notes |
| --- | --- | --- |
| Adjusted Rand Index | sklearn.metrics.adjusted_rand_score | Already implemented in eval_embedding.py; just needs to be called with real data |
| Avg Normalized Classifier Entropy | sklearn KNeighborsClassifier or LogisticRegression trained on observed cells | Train on observed latent embeddings w/ scGPT state labels; apply to projected embeddings; compute H/log(n_states) per cell, average |

# 7. Execution Sequence

## 7.1 Environment Setup

- Install scNODE as a git submodule under benchmark/methods/scNODE/scNODE_module (matching scTimeBench’s layout) OR install via pip: pip install git+https://github.com/rsinghlab/scNODE

- Add scNODE repo path to sys.path in scnode_adapter.py (same pattern as scTimeBench run.py’s sys.path.append)

- Verify imports: from optim.running import constructscNODEModel, scNODETrainWithPreTrain

- Verify torchdiffeq is installed (scNODE’s ODE solver dependency)

- Activate trajectory environment: conda activate traj_env

## 7.2 Phase 1: Smoke Test (Scenario A, subsampled)

Goal: confirm end-to-end pipeline runs without error. Not meant to produce reliable metrics.

- Subsample adata to 200 cells/timepoint (same approach as WOT/CellRank2 pilot runs)

- Run scNODE adapter in Scenario A (all 15 timepoints in training; no held-out cells)

- Command: python benchmark/evaluation/eval_dispatch.py --method scnode --scenario A --adata data/... --output-dir benchmark/results/scnode/pilot_A --method-config benchmark/configs/scnode_gse230659_observed_scgpt_v1.yaml

- Verify output files exist: projected_expression.npy, forecast_metrics.json, per_timepoint_forecast_metrics.csv, projected_embedding.npy, embedding_metrics.json, projected_cluster_labels.csv, state_transition_matrix.csv, lineage_graph_edges.csv, run_metadata.json

- Check run_metadata.json status field = 'completed'

## 7.3 Phase 2: Pilot Runs (all 3 scenarios, subsampled)

Goal: verify scenario-specific logic and check metric plausibility.

- Scenario A pilot: n_sim_cells = 500; all 15 tps; no held-out timepoints. Forecast/embedding metrics are within-distribution (train = test). This is a sanity check that reconstruction quality is reasonable.

- Scenario B pilot: n_sim_cells = 500; hold out days 28.0, 30.0. Forecast and embedding metrics now reflect genuine extrapolation difficulty.

- Scenario C pilot: n_sim_cells = 500; hold out days 4.0, 12.0, 20.0, 28.0, 30.0. Hardest scenario; expect lower Forecast Accuracy than A and B.

- Compare Lineage Fidelity metrics across A/B/C and against WOT/CellRank2. Since scNODE is a generative model, its lineage metrics are derived from ODE trajectories rather than OT maps; the comparison is directly meaningful.

## 7.4 Phase 3: Full-Data Runs (Shirokane HPC)

Deploy to Shirokane following the same pattern as WOT/CellRank2.

- Write SGE job scripts for scNODE Scenarios A, B, C. Resource requirements: estimate ~4–8 hours per scenario at full scale (scNODE training is more compute-intensive than WOT). Request GPU node if available (scNODE is PyTorch-based).

- Scenario A full: 75,194 training cells across all 15 tps. n_sim_cells = 6,217 (matching day 0.5 count).

- Scenario B full: 60,808 training cells across 13 tps. Test on days 28.0 (5,244 cells) and 30.0 (9,142 cells).

- Scenario C full: 49,820 training cells across 10 tps. Test on 5 held-out tps.

- Use --skip-tmap-if-exists equivalent (model cache) to allow re-dispatch without retraining.

- Verify result_class labels are set in run_metadata.json (pilot vs. official).

## 7.5 Phase 4: Summary and Ranking

- Update summarize_lineage.py (or create summarize_all_dimensions.py) to handle all three dimensions. scNODE results must be included in forecast and embedding ranking tables, not just the lineage table.

- Generate comparison tables across all methods. For Lineage Fidelity: WOT, CellRank2, scNODE. For Forecast Accuracy and Embedding Coherence: scNODE only (until other generative models are added).

- Apply rank aggregation per §11: rank within each metric, average ranks within each dimension.

- Do NOT generate a combined overall rank for WOT/CellRank2 (per framework v2 §11.3 — they were not eligible for all three dimensions).

# 8. Verification Steps

Each phase has a corresponding verification check before proceeding.

| Phase | Check | Pass Criterion |
| --- | --- | --- |
| Smoke test | All 9 output files exist in output_dir | No FileNotFoundError in run_metadata.json |
| Smoke test | run_metadata.json status | status == 'completed' |
| Smoke test | Forecast metrics are finite numbers | wasserstein_distance is not None and is a float |
| Pilot A | Lineage Fidelity AUROC vs. random baseline | scNODE AUROC > correlation baseline AUROC (Scenario A) |
| Pilot A | Embedding coherence latent dim | projected_embedding.npy shape[-1] == 50 |
| Pilot B/C | Forecast quality ordering | Scenario A reconstruction quality >= B >= C (higher difficulty = worse forecast) |
| Full runs | Lineage Fidelity comparable to pilot direction | Full-data AUROC direction matches pilot (A > C expected) |
| Full runs | No data leakage | scNODE model was NOT exposed to heldout_times cells during training |
| Full runs | Bit-reproducibility | Re-running with same seed and loaded model state dict produces identical metrics |

# 9. Dataset Reference

Reminder of GSE230659 time structure for scenario design:

| Day (abs_day) | Cell Count | Scenario A | Scenario B / C |
| --- | --- | --- | --- |
| 0.5 | 6,217 | Train | Train |
| 2.0 | 4,168 | Train | Train |
| 4.0 | 522 | Train | HELD OUT (C only) |
| 8.0 | 5,385 | Train | Train |
| 12.0 | 5,985 | Train | HELD OUT (C only) |
| 16.0 – 18.0 | 25,428 | Train | Train |
| 20.0 | 4,481 | Train | HELD OUT (C only) |
| 22.0 – 24.0 | 7,622 | Train | Train |
| 28.0 | 5,244 | Train | HELD OUT (B + C) |
| 30.0 | 9,142 | Train | HELD OUT (B + C) |
| TOTAL | 75,194 | 75,194 training cells | B: 60,808 train ¦ C: 49,820 train |

# 10. Deliverables Checklist

| Deliverable | Status | Owner |
| --- | --- | --- |
| scNODE submodule / package installed in benchmark environment | Pending | — |
| benchmark/adapters/scnode_adapter.py (all 3 dimensions) | Pending | — |
| benchmark/configs/scnode_gse230659_observed_scgpt_v1.yaml (Scenario A) | Pending | — |
| benchmark/configs/scnode_gse230659_observed_scgpt_v1_scenarioB.yaml | Pending | — |
| benchmark/configs/scnode_gse230659_observed_scgpt_v1_scenarioC.yaml | Pending | — |
| eval_forecast.py: Wasserstein, Gaussian MMD, Energy MMD, Hausdorff implemented | Pending | — |
| eval_embedding.py: ARI and avg entropy classifier pipeline implemented | Pending | — |
| eval_dispatch.py: scnode registered in METHOD_REGISTRY | Pending | — |
| SGE job scripts for Shirokane: scNODE A, B, C | Pending | — |
| Smoke test: all 9 output files produced, status = completed | Pending | — |
| Pilot runs: A, B, C (subsampled, metric plausibility confirmed) | Pending | — |
| Full-data runs: A, B, C on Shirokane | Pending | — |
| summarize_all_dimensions.py or updated summarize_lineage.py | Pending | — |
| experimental framework v2.md updated (§6, §4.3, §10.5, §14, §17) | Pending | — |